# RiteMark Product Roadmap 2025

A visual markdown editor that bridges the gap between technical documentation and collaborative writing.

>

Another version update

>

Version update 16:43

## Q4 2025: Foundation & Core Features

Status: In progress Release Date: 24.dec 2025

### Key Deliverables

- WYSIWYG Editor - TipTap-based visual editing with real-time preview

- Google Drive Integration - OAuth2 authentication and file storage

- Export Functionality - Clean markdown output for GitHub and AI tools

- Table Support - Visual table editing with row/column operations

- Mobile Responsive - Touch-optimized interface for tablets and phones

### Technical Stack

NON HTML

| 1 | 2 | 3 |
| --- | --- | --- |

HTML

| Component | Technology | Status |
| --- | --- | --- |
| Editor | TipTap (ProseMirror) | ✅ Implemented |
| Storage | Google Drive API | ✅ Implemented |
| Auth | Google OAuth 2.0 | ✅ Implemented |
| Framework | React + TypeScript | ✅ Implemented |
| Styling | Tailwind + shadcn/ui | ✅ Implemented |

## Q2 2025: Collaboration & Real-Time

Status: 🚧 In Progress Target Date: April 2025

### Features

- Real-Time Collaboration

- Y.js CRDT for conflict-free editing

- Live cursor positions and selections

- Presence indicators showing active users

- Comments & Suggestions

- Inline commenting on text selections

- Threaded discussions

- Resolve/unresolve workflow

- Version History

- Automatic snapshots every 5 minutes

- Visual diff viewer

- Restore to previous versions

### Success Metrics

- Performance: < 100ms latency for collaborative edits

- Reliability: 99.9% uptime for WebSocket connections

- User Experience: < 2 second initial load time

## Q3 2025: AI Integration

Status: 📋 Planned

### AI-Powered Features

#### Writing Assistant

- Grammar and style suggestions

- Tone adjustment (professional, casual, technical)

- Content expansion and summarization

#### Smart Templates

- Industry-specific document templates

- Auto-formatting based on content type

- Intelligent heading structure

#### Export Optimization

- AI-enhanced markdown cleanup

- Automatic link validation

- Image optimization for web

## Q4 2025: Enterprise Features

Status: 💡 Ideation

### Enterprise Capabilities

- Team Management - Organization accounts with role-based access

- SSO Integration - SAML 2.0 and OAuth providers

- Advanced Security - Audit logs, data encryption, compliance reports

- Custom Branding - White-label options for enterprise clients

### Pricing Tiers

| Tier | Price | Features |
| --- | --- | --- |
| Free | $0/month | Unlimited documents, 15GB storage |
| Pro | $9/month | 100GB storage, priority support |
| Team | $49/month | Shared workspaces, admin controls |
| Enterprise | Custom | SSO, custom branding, SLA |

## Technical Debt & Improvements

### Performance Optimization

- [ ] Implement virtual scrolling for large documents

- [ ] Lazy load images and media

- [ ] Code splitting and bundle optimization

- [x] Service worker for offline support

### Developer Experience

- [ ] Comprehensive API documentation

- [ ] Plugin system for custom extensions

- [ ] CLI tool for bulk operations

- [x] TypeScript strict mode enabled

### Testing & Quality

- [ ] E2E tests with Playwright

- [ ] Visual regression testing

- [ ] Performance benchmarking

- [x] Unit tests with Jest + React Testing Library

## Community & Open Source

GitHub: github.com/jarmo-productory/ritemark License: MIT Contributors: 5 active maintainers

### Contribution Guidelines

- Fork the repository

- Create feature branch (feature/amazing-feature)

- Write tests for new functionality

- Submit pull request with clear description

### Community Metrics

- ⭐ GitHub Stars: 1,234

- 🍴 Forks: 89

- 🐛 Open Issues: 12

- 📦 Monthly Downloads: 5,600

## Resources

- Documentation: docs.ritemark.io

- Support: support@productory.eu

- Community: Join our Discord server

- Blog: blog.ritemark.io/updates

Last updated: January 2025 | Maintained by Productory Services OÜ